Bachelors Landing Page: Standard Operating Procedure

GCC / UAE edition, v2.2 · 2026-09-14 · Owner: Project Orchestrator · Maverick Business Academy (London) · UAE office: Robot Park Tower, Sharjah Companions: `02-keyword-research-bachelors-gcc-uae.md` · `uploads/listing.pdf` · `docs/mlp-design-system.md` Supersedes: v2.1 (`01-bachelors-lp-sop.pdf`). Read this file as the current SOP.

# READ FIRST: project status and v2.2 changes

Scope: this SOP governs the full research-to-ship pipeline for the UAE/GCC Bachelors landing page (BBA, BSc, BA (Hons), top-up routes). The Masters LP stays on hold while the client's writer revises per the audit in `landing-page/gulf-masters/content-audit-report.pdf`.

Changes in v2.2: an offer rail and an event rail join the blueprint; a nurture sequence is specced for the enquiry flow; the programme grid gets browse filters; entry-route lines and a top-up pathway checker join the build spec; the progression ladder now uses catalogue counts; QA gains four new checks. Everything else from v2.1 carries over unchanged.

# 1. Purpose and role map

Each phase has a GATE. Do not advance until its checklist is signed. The 11-role map is unchanged; small teams may fold roles, but the phases are not optional.

| # | Role | Owns (bachelors context) |
| --- | --- | --- |
| 1 | Project Orchestrator | Coordination, gate sign-off, final package |
| 2 | Market & Audience Research | 3 personas, pains, GCC market context |
| 3 | Competitor Analysis | Campus premium vs agents vs fast-track mills, price-anchored matrix |
| 4 | SEO & Keyword Research | Two-tier keyword map, meta, schema, on-page checklist |
| 5 | Brand Positioning & Messaging | UVP, pillars, two-audience tone, CTA language |
| 6 | Structure / UX | 15-block blueprint, CTA architecture |
| 7 | Content Strategy & Copywriting | Section-wise copy, keyword homes, claims whitelist |
| 8 | CRO | Form, WhatsApp rail, nurture, A/B roadmap |
| 9 | Visual & Creative Direction | Design-system compliance, imagery direction |
| 10 | SOP Documentation | Process capture, template maintenance |
| 11 | QA & Review | Gate 8 checklist: mechanical, copyright, claims, structure, mobile |

Site chrome rule: the page reuses the website's existing navigation bar and footer. The blueprint covers the content area only (15 blocks).

# 2. PHASE 0: brief (input contract)

Gate 0: the brief is filled for this project. Any blank is resolved before research starts. Fee state, offers and entry criteria are client-owned blanks; everything else is internal.

PAGE BRIEF v2 (Bachelors, GCC/UAE)
Page purpose: convert UAE/GCC prospects into qualified bachelors enquiries
(form + WhatsApp) for UK-awarded and partner-university undergraduate routes.
Primary conversion: hero 5-field form, counsellor call within 1 business day.
Secondary: WhatsApp click. Tertiary: fee-plan PDF download.
Personas: P1 fresh 12th-pass + parent (lead) · P2 working professional · P3 top-up candidate.
Products: BBA (RBS, 7) · BSc (GAU, 10) · BA (Hons) Global Business (UWS) ·
top-up (QUALIFI L5/L7 to UK honours; awarding body client-confirmed).
Durations: PLACEHOLDER until client confirms. Fees: PLACEHOLDER.
Offers / scholarships rail: PLACEHOLDER. Fill only with client-confirmed offers.
Entry routes per family ("who can apply"): PLACEHOLDER, client-confirmed.
Proof: listing.pdf · Sharjah office · London HQ since 2012 · [testimonials: NEEDED].
URL: /bachelors-dubai preferred (client confirms). Deadline: T+10 working days to QA.
Sign-off: Orchestrator + client (fees, claims, offers, entry criteria).

# 3. PHASE 1: research (Agents 2, 3, 4)

Market frame (sourced, dated): 57,035 new UAE HE students in 2024-25 (+13%, decade high); Dubai private HE +20%, international +29% to 35%; Indians about 42% of Dubai's international intake; business and economics the most-pursued field; campus band AED 35k-65k/yr; 400+ listed bachelors programmes in the UAE. Supply is deep; trust is scarce. Full fact pack with sources: `03-research-bachelors-gcc.md`.

Regulatory spine: the MoHESR 10 March 2025 conditional-recognition policy for online degrees (primary fact, always sourced and dated), MoE since 2023 as background, MOHRE private-sector practice, attestation route. Locked phrasings live in the claims whitelist; never "visa guaranteed", never "recognised for all purposes".

Catalogue precision (new in v2.2, class-a facts from listing.pdf): the progression ladder is now stated with real counts: 12 MBA specialisations and 9 MSc at Rushford, 6 MBAs, 16 EMBAs, 4 thesis MScs at GAU, plus Ofqual Level 7 diplomas. QUALIFI Level 5 spans 14 specialisations (including Law, IT, Cyber Security), so the top-up rail speaks to non-business diplomas too. Programme names appear verbatim from the catalogue (BBA "Hospitality & Tourism Management", not a shortened form).

SEO (Agent 4): deliverable `02-keyword-research-bachelors-gcc-uae.md` (Tier 1 K1-K8, Tier 2 R1-R8, LSI cluster, meta, schema, on-page rules, price anchors). Gate 1b: every keyword maps to a home before copy starts.

# 4. PHASE 2: positioning and messaging (Agent 5)

UVP: "A real undergraduate degree, from named UK and partner universities, that fits a Gulf life: no student visa, weekend-tolerant delivery, AED pricing with instalments, and a human admissions team in Sharjah who knows attestation, MOHESR and your career move."

Five pillars, in page order: (1) recognition, (2) no visa / stay put, (3) flexible by design, (4) affordable and honest, (5) local accountability. New in v2.2: pillar 1 and the progression FAQ carry the catalogue ladder counts from §3 as proof.

Two-audience tone rule: every major section passes both ears. The student hears ambition and flexibility; the parent hears recognition, safety and cost control. No slang, no hype, no unquantified "world-class".

# 5. PHASE 3: the 15-block blueprint (Agent 6)

Order is conversion logic: trust before fees, recognition before claims, proof before the ask. Blocks 2-3 mandatory after the hero. v2.2 additions are marked NEW.

| # | Block | Content spec | CTA |
| --- | --- | --- | --- |
| 1 | Announcement bar | Next intake [MONTH, client date] + "No student visa needed for online routes". NEW: offer rail slot: one client-confirmed offer line when available; empty otherwise. | none |
| 2 | Hero | H1 benefit-led (K1 lands in subhead); 4 trust chips: UK-awarded, no student visa, weekend-tolerant, office in Sharjah; benefit sub for both audiences. NEW: source-matched subline variants enter the A/B roadmap (parent-led vs student-led). | Form + WhatsApp |
| 3 | Recognition strip | Named universities + reg. bodies + MoHESR 2025 policy + London HQ + Sharjah office + since 2012 | none |
| 4 | Problem section | Parent fears + student fears, fear-to-answer pairs + demand pie (KHDA) | none |
| 5 | Who it's for | 3 persona cards routing to real routes | Card CTA |
| 6 | Programme overview | Family-level: BBA (RBS, 7), BSc (GAU, 10), BA (Hons) (UWS), top-up. NEW: progression line with catalogue counts; top-up card gains the pathway checker (NEW, §9). One duration per family. | none |
| 7 | Programme grid | Full catalogue names with in-demand flags, exactly as listed in Appendix A.2. NEW: filter chips by field and by delivery (build spec §9). | Enquire |
| 8 | How it works | 4 steps + intake calendar + 1-business-day call promise. NEW: "who can apply" entry-route line per family, client-confirmed table only. | Form |
| 9 | Recognition & careers | MoHESR/MOHRE/attestation explained honestly; careers per family (roles, not salaries) | none |
| 10 | Fees & funding | AED + instalments (client figures); comparison table vs campus and vs 12-month mills. NEW: offer rail detail slot, client-confirmed only. | Fee plan |
| 11 | Comparison table | Flexible online vs campus vs 12-month fast-track, six rows | none |
| 12 | Proof | 2-3 named permissioned bachelors stories + verified stats + office photos | none |
| 13 | People & office | Team names + photos, Robot Park Tower map pin, London HQ, since 2012, GCC city strip. NEW: event rail: monthly "meet your counsellor" session at the Sharjah office, booked by WhatsApp. | WhatsApp |
| 14 | FAQ | 10 Q&As 1:1 with FAQPage schema; progression FAQ carries ladder counts | none |
| 15 | Final CTA + form | 5 fields; 4-beat microcopy; success state with WhatsApp deep-link + fee-plan download. NEW: success state triggers the nurture sequence (§7). | Form |

# 6. PHASE 4: content and copy (Agent 7)

Hard gates (carried from v2.1): one keyword home per phrase per tier; no verbatim sentence template across sections; one duration per family from the client table; claims whitelist only (client catalogue, public sourced facts with dates, client-verified stats); placeholders loud and draft-only; UK spellings; bachelor's (noun) vs bachelors (attributive); Dubai, Sharjah, Abu Dhabi each named in H2s or first 100 words; GCC at least twice; AED in fees; INR once, parenthetical, dated; mechanical pass before review (the "programmed" trap list).

New in v2.2:

Offer copy rule: an offer line states only what the client confirmed, with its terms and

its end date. No invented discounts, no percentage headlines without a signed offer.

Entry-route copy rule: "who can apply" lines come only from the client-confirmed table;

until then the draft describes the audience, not the criteria.

Review copy rule: ratings or review quotes appear only with a real, checkable source

(platform + date). Nothing manufactured, nothing aggregated by hand.

Nurture copy: day-3 recognition PDF and day-7 parent FAQ use the same whitelist and tone

rules as the page. They are deliverables of this pipeline, not ad-hoc notes.

Deliverable format unchanged: markdown source with 15 numbered sections, each carrying keyword homes, claim IDs, CTA and placeholder tags. That format is what QA audits block-by-block.

# 7. PHASE 5: CRO (Agent 8)

Form: 5 fields max (name, phone/WhatsApp, email, programme, country). First-touch CTA "Start my enquiry" / "Get my programme & fee plan"; never "Apply Now" pre-call. NEW: "Request a call" micro-CTA joins the A/B seeds.

WhatsApp rail: sticky mobile bar + hero secondary + 3 mid-page mentions + final CTA link.

Nurture sequence (NEW, Zapier-driven on the existing pipeline):

| Step | When | What |
| --- | --- | --- |
| WhatsApp acknowledgement | within minutes of submit | received + what happens next |
| Counsellor call | within 1 business day | the promise, kept |
| Recognition explainer PDF | day 3 | sourced 2023/2025 facts, parent-safe |
| Parent FAQ note | day 7 | the 5 parent questions, plain answers |
| Intake reminder | at intake-calendar change | real dates only |

Urgency: real intake dates only. No fake countdowns.

A/B seeds (post-launch): H1 benefit vs K1-exact · 5-field vs 4-field · form-first vs WhatsApp-first hero · parent-led vs student-led subline · "Start my enquiry" vs "Request a call". Instrumentation: GA4 events form_start, form_submit, wa_click, tel_click, pdf_download, plus nurture-step events; UTM pass-through from ads.

# 8. PHASE 6: visual and creative (Agent 9)

Design system `docs/mlp-design-system.md` is the single source. Cinematic-hero component reused from /global-bachelors-pathway; restyle, do not reinvent. Existing nav + footer stay.

Imagery: Gulf student life, real office photos (client supplies), partner campus shots only with permission. Recognition strip: text-only names until logo permission lands.

NEW design tokens for the v2.2 additions: filter chips use the meta-label style with hairline borders (no pill cliché); offer rail uses the announcement bar pattern with red text on paper; event rail uses the people-block card style with a real date and a WhatsApp booking link. Motion per `docs/mlp-scroll-reveal-fix.md`; Lighthouse mobile 90 or above is a gate.

# 9. PHASE 7: build (integration)

Stack: Laravel 11 + Blade, same pattern as /global-bachelors-pathway; route + Filament-managed SEO fields; partials in resources/views/pages/bachelors-dubai/. Route: /bachelors-dubai (client confirms).

Schema (JSON-LD): Course per family; FAQPage 10 Q&As 1:1; EducationalOrganization with Sharjah + London addresses and areaServed; BreadcrumbList.

NEW build items:

Programme grid filters: client-side filter by field and by delivery on the block 7 grid;

no page reload; filtered state does not change the canonical URL.

Pathway checker: on the top-up card, a 3-choice control (diploma / HND / credits) that shows

the matching route line and links to the counsellor call. Pure front-end, catalogue-sourced   answers only.

Nurture hooks: form submit posts to the existing admissions endpoint; Zapier fires the

sequence in §7. No new backend.

Event rail: one settings-driven block (date + WhatsApp link), admin-editable per month.

Cross-links: /programs/{slug} per family; /global-bachelors-pathway ("prefer to relocate?"); /online-mba-masters-uae once un-holded; /pathway-programs and site footer link in. Assets via Cloudinary, 200KB webp or under, lazy below the fold.

# 10. REACH AND DISTRIBUTION

On-page search foundation, local SEO (GBP at Robot Park Tower, one master NAP sheet), directory profiles (educations.com, coursetakers.ae, bachelorsportal + 2-3 comparables), guide articles ("Bachelors in UAE: a complete guide", "Is an online bachelor's degree valid in the UAE?", "Campus vs online vs 12-month bachelors"), social and paid post-launch, weekly one-page measurement. All carried from v2.1.

NEW in v2.2:

Event rail distribution: the monthly counsellor session gets a GBP post, a WhatsApp

broadcast and one guide-article mention. One session per month, real dates only.

Review loop (post-launch): permission-based requests for Google Reviews after successful

enrolments; directory profiles collect their own reviews; the page pulls a rating line only   once a real, checkable score exists (§6 review copy rule).

Nurture measurement: ack-to-call time, call-to-enrolment rate, PDF open rate; reviewed in

the weekly summary.

# 11. PHASE 8: QA gates (Agent 11)

Gate 8a structure & GCC basis: 15/15 blocks in order; recognition strip at 3; hero and programme overview UAE/GCC-based; persona cards route to real catalogue programmes; NEW: entry-route lines match the client-confirmed table or are absent.

Gate 8b mechanical: the v2.1 trap list (grep "programmed", placeholder sweep, duration audit, verbatim-repeat check, copyright spot-checks). NEW: offer-rail grep: no percentage or discount claim on the page unless the claims map shows a client-confirmed offer ID.

Gate 8c claims & compliance: whitelist 100%; regulation phrasing exact; no logo without permission; two-audience tone pass signed. NEW: every rating or review quote carries platform + date in the claims map; nurture PDF and parent note audited with the same rules.

Gate 8d technical: form 5 fields validated; WhatsApp/tel links live; mobile 360px pass; Lighthouse mobile 90 or above; meta within limits; JSON-LD valid. NEW: filters and pathway checker tested on mobile; nurture events firing in staging; event rail renders from settings.

Gate 8e sign-off: APPROVED FOR BUILD, then live + GSC/GA4 + reach rollout.

Sign-off chain: Orchestrator, client (fees, claims, offers, entry criteria), QA re-audit.

# Appendix A: bachelors catalogue (from uploads/listing.pdf)

The page and every deliverable use these exact names. Counts and spellings come from the client's catalogue (class-a claims). If the catalogue changes, update this appendix first, then the blocks.

### A.1 University-wise bachelors programmes

Rushford Business School, Switzerland (EduQua, IACBE, QS Stars 5-star; dual certification with Maverick London): BBA, 7 specialisations:

1.  BBA Business Administration

2.  BBA Marketing

3.  BBA Finance

4.  BBA Human Resource Management

5.  BBA Management Information Systems

6.  BBA Hospitality & Tourism Management

7.  BBA Project Management

Girne American University, North Cyprus (YÖDAK + YÖK, IACBE for business): BSc, 10 programmes:

1.  BSc Business Management

2.  BSc Tourism and Hospitality Management

3.  BSc International Business Management

4.  BSc Psychology

5.  BSc Accounting and Finance Management

6.  BSc Marketing

7.  BSc Human Resources Management

8.  BSc Accounting

9.  BSc Economics

10.  BSc Management Information Systems

University of the West of Scotland, UK (QAA-regulated; programme details client-confirmed):

1.  BA (Hons) Global Business

Top-up route (Ofqual/QUALIFI, UK): Level 5/7 diplomas topped up into a named UK honours degree; awarding university client-confirmed (UoG/UCLan). The Level 5 catalogue spans 14 specialisations (including Law, IT, Cyber Security), so the rail serves non-business diplomas too.

### A.2 All bachelors specialisations (consolidated, 18 named programmes)

BBA (Rushford): Business Administration · Marketing · Finance · Human Resource Management · Management Information Systems · Hospitality & Tourism Management · Project Management

BSc (Girne American): Business Management · Tourism and Hospitality Management · International Business Management · Psychology · Accounting and Finance Management · Marketing · Human Resources Management · Accounting · Economics · Management Information Systems

BA (Hons) (UWS): Global Business

Most in-demand flags for the grid (block 7) come from the research intent map: Finance, Marketing and Business Administration on the BBA rail; Psychology, Accounting & Finance and International Business on the BSc rail. Flags are reviewed with the client at Approval #2.